REFLEXION

Project Plan & Technical Development Summary

Confidential  |  March 2026  |  For Prospective Tech Lead Review

# 1. Product Overview

Reflexion is an AI-powered, modular, multimodal cognitive health monitoring platform designed to passively detect early cognitive decline in elderly individuals — without requiring any active testing or changes to their daily routine.

The system captures speech, facial micro-expressions, and behavioural interaction patterns during routine activities at the user's preferred home appliance or surface (e.g. mirror, TV frame, bedside unit). Captured signals are processed through an on-device AI pipeline to build a personalised longitudinal cognitive baseline and flag statistically significant deviations indicative of early Mild Cognitive Impairment (MCI) or dementia.

### Core Differentiators

- Fully passive — no active test required; patient goes about normal routine

- Appliance-agnostic hardware — mounts on any surface elderly users habitually interact with

- Multimodal AI — speech acoustics + facial expressions + interaction timing (not single-modality)

- Longitudinal personalised baseline — detects individual-level change, not population thresholds

- Edge-based processing — privacy-preserving; no raw audio/video transmitted to cloud

- Clinically anchored — NUHS Geriatric Medicine (Dr Matthew Chen, HOD) as clinical mentor; IRB pending

- Community partnership — Lions Befrienders for downstream field deployment and validation

### Market Context

Singapore has 440,000+ residents aged 65+ and one of the world's fastest-ageing populations. Dementia prevalence is estimated at 1 in 10 among those over 60. Current screening tools (MMSE, MoCA) are episodic, clinic-based, and administered only when symptoms are already apparent. Reflexion addresses the unmet need for continuous, passive, home-based early detection.

# 2. Team & Partnerships

### Current Team

| Role | Name | Contribution |
| --- | --- | --- |
| Co-founder | Chloe Tan | System concept, clinical strategy, NUS TTI IDF (software + hardware), IRB, partnerships |
| Co-founder | Kong Kei-Lyn | AI pipeline design, clinical framing, integration strategy |
| BME Team Member | Justin Wong | Biomedical engineering — hardware integration, clinical protocol design |
| Tech Lead (Hiring) | TBD | Full-stack engineering, ML pipeline, hardware rev 2, edge compute, facial CV |

### Clinical & Community Partners

- NUHS Department of Geriatric Medicine — Clinical Mentor: Dr Matthew Chen (Head of Department). IRB application pending approval for form factor validation survey and pilot prototype study with identified elderly participants.

- Lions Befrienders Service Association — Community deployment partner. Contact: Karen Wee Siew Lin (LBadmin@lb.org.sg). Community validation studies planned in Phase 3.

# 3. What We Have Achieved

## 3A. Working MVP Prototype

A functional end-to-end MVP has been built and demonstrated. The full pipeline — from patient voice capture through AI conversation, TICS-m scoring, acoustic feature extraction, and MCI classification — runs autonomously on the Raspberry Pi Zero 2W device.

### Hardware (Deployed)

- Raspberry Pi Zero 2W — headless edge compute unit, boots and runs pipeline autonomously

- Waveshare USB to Audio adapter — microphone + speaker at 44.1kHz mono

- Speaker (PH2.0-2P connector) — audio output to patient

- Micro USB OTG Cable — peripheral connectivity

- SanDisk Extreme Pro 64GB microSD — local session storage

- Form factor: low-profile module prototyped for mirror mounting; adaptable to other surfaces

### AI Assistant — 'Aria'

- Autonomous AI assistant conducts full 3-stage cognitive assessment without human intervention

- Stage 1: ~2–3 min free conversation — captures natural speech patterns, prosody, fluency

- Stage 2: TICS-m structured cognitive questions (date, city, digits forward/backward, word recall)

- Stage 3: Image description task + delayed word recall

- Bilingual-ready — no language restriction on transcription (English + Chinese tested)

- Server-side Voice Activity Detection (VAD) with configurable thresholds

- TICS-m auto-scored by GPT-4o via function calling; per-question results + summary statistics

### ML / Audio Pipeline

- Patient speech segmented and recorded (AI speech excluded from analysis)

- WAV sent to Flask ML server; openSMILE v2.0 with eGeMAPSv02 extracts 8 acoustic features

- Features: F0 pitch (mean + stddev), loudness dynamics, harmonics-to-noise ratio (HNR), MFCC 1–2

- Random Forest classifier (scikit-learn) with StandardScaler — trained on public AD dataset

- Stratified 10-fold cross-validation for balanced class representation

- Classification output: CTRL / MCI prediction with confidence scores

### Dashboard & Data

- Live Sessions tab: TICS scores, ML prediction, colour-coded results displayed in real time

- Session history: multiple sessions stored and viewable

- Data persisted to JSON (session_results.json, conversation_data.json, assessments_data.json)

- Results pushed from Pi to Mac dashboard over local network

### Network Architecture (Current Dev Setup)

Pi and Mac server connected on a shared phone hotspot. Pi connects to OpenAI Realtime API via WebSocket (internet). ML inference results pushed from Pi to Mac over local network (port 5001). Dashboard served by Node.js on Mac (port 3000).

### IP & Clinical Positioning

- NUS TTI Software IDF approved and available for licensing

- NUS TTI Hardware IDF submitted (mirror-integrated, appliance-agnostic platform), pending approval

- IRB application drafted; pending submission and approval

# 4. System Architecture & Technical Design

## 4A. Architecture Overview

Reflexion uses a distributed two-node architecture in its current development configuration: the Raspberry Pi (field device) and a Mac server (dashboard + ML inference server). The production target converges these onto the Pi and a cloud-hosted dashboard.

### Field Device: Raspberry Pi Zero 2W

| Module | Function |
| --- | --- |
| pi_audio_bridge.py | Main orchestrator: boots headlessly, manages WebSocket to OpenAI, VAD, session state, audio segmentation |
| OpenAI Realtime API (gpt-4o-realtime-preview) | Bidirectional audio streaming; AI conducts structured 3-stage assessment autonomously; function calling for TICS-m scoring |
| Server-side VAD | Detects speech boundaries; VAD threshold raised to 0.9 during AI speech to mitigate echo pickup |
| Audio segmentation | Records patient-only speech segments as WAV; AI speech windows excluded |
| Result POST | Pushes session JSON (scores, audio, transcripts) to Mac server via HTTP |

### Server / Dashboard: Mac (Dev) → Vercel (Production Target)

| Module | Function |
| --- | --- |
| node server.js (port 3000) | Static file serving; API endpoints; receives session results from Pi |
| dashboard.html (Chart.js) | Live sessions view; TICS scores; ML prediction; session history; trend charts (planned) |
| audio_server.py (port 5001, Flask) | Receives patient WAV; runs openSMILE feature extraction; runs Random Forest inference; returns prediction JSON |
| conversation_data.json | Session-level speech metrics: duration, speech activity ratio, avg speech rate, word count, message count |
| assessments_data.json | TICS-m per-question scores: correct/incorrect, user answer, explanations, summary statistics |
| session_results.json | Combined session record: TICS scores + ML prediction + metadata |

## 4B. Full Technology Stack

| Layer | Component / Tool | Protocol / Interface | Status |
| --- | --- | --- | --- |
| Hardware | Raspberry Pi Zero 2W | – | Deployed |
| Audio I/O | Waveshare USB Audio (44.1kHz mono) | USB | Deployed |
| Vision | RPi Camera Module 5MP, CSI FPC 20cm | CSI | Not started |
| Storage | SanDisk Extreme Pro 64GB microSD | SPI/SDIO | Deployed |
| Field Software | pi_audio_bridge.py (Python) | Local process | Deployed |
| Conversational AI | OpenAI Realtime API gpt-4o-realtime-preview | WebSocket (WSS) | Deployed |
| Transcription | Whisper-1 (via Realtime API) | Embedded in WSS | Deployed |
| Server (Dev) | Node.js server.js, port 3000 | HTTP | Deployed |
| Server (Prod target) | Vercel serverless functions | HTTPS | Planned |
| ML Inference Server | Flask audio_server.py, port 5001 | HTTP POST | Deployed |
| Feature Extraction | openSMILE v2.0, eGeMAPSv02 | Python API | Deployed |
| ML Classifier | scikit-learn Random Forest + StandardScaler | Python | Deployed |
| Dashboard | dashboard.html (Chart.js) | HTTP / Browser | Deployed (local) |
| Data Storage | JSON files (session_results, conversations, assessments) | Local FS | Deployed |
| Facial CV (planned) | TBD (MediaPipe / custom CNN) | Python | Not started |
| Network (dev) | Pi + Mac on shared phone hotspot | Wi-Fi | Deployed |

## 4C. Assessment Workflow — Three Stages

### Stage 1: Free-Form Conversation (~2–3 min)  Voice + Facial analysis

- AI initiates natural open conversation ("How are you? What did you have for breakfast?")

- Configurable silence wait time (0–7 seconds) to accommodate slower speakers

- Captures: session duration, speech activity ratio, average speech rate (words/sec), total words, message count

- VAD-triggered audio segmentation records patient speech only

### Stage 2: TICS-m Structured Assessment (~5 min)

- Orientation: Current date (with prompts for incomplete answers)

- Orientation: Current city (Singapore)

- Attention: Digits forward (8-1-4)

- Attention: Digits backward (6-2-9)

- Immediate recall: Three words (river, chair, mango)

- AI protocol: no correctness feedback; neutral acknowledgements; repetition only for unintelligible responses

- Auto-scored via GPT-4o function calling: orientation 0–2, attention 0–2, recall 0–1, total 0–5

### Stage 3: Image Description + Delayed Recall (~3–5 min) - NO

- Patient describes a living-room scene image in detail

- Captures: full transcription, description quality score (0–10 against ideal description)

- Delayed recall: three words from Stage 2 (not yet implemented on Pi — browser version only)

- Same segmented audio pipeline feeds ML voice analysis

## 4D. ML Pipeline — Voice Analysis

### Feature Extraction

| Feature Group | openSMILE Feature | Clinical Rationale |
| --- | --- | --- |
| Pitch Variability | F0semitoneFrom27.5Hz_sma3nz_amean F0semitoneFrom27.5Hz_sma3nz_stddevNorm | Reduced F0 variability linked to cognitive decline; monotone speech is an early MCI indicator |
| Loudness Dynamics | loudness_sma3_amean loudness_sma3_stddevNorm | Reduced loudness variability associated with reduced cognitive engagement and word-finding difficulty |
| Voice Stability | HNRdBACF_sma3nz_amean (harmonics-to-noise ratio) | Decreased HNR linked to neural motor control decline; sensitive to early AD changes |
| Spectral Envelope | mfcc1_sma3_amean mfcc2_sma3_amean | MFCCs capture vocal tract shape changes; correlated with articulatory precision and cognitive processing speed |

### Current ML Model Performance

Current accuracy is 65% — below the minimum target of 80%. This is the primary technical priority.

| Class | Precision | Recall | F1-Score | Support |
| --- | --- | --- | --- | --- |
| Healthy (CTRL) | 0.63 | 0.50 | 0.56 | 111 |
| MCI | 0.67 | 0.78 | 0.72 | 144 |
| Overall Accuracy | 65% |  | Target: >80% | 255 total |

Key issue: The model is better at catching MCI (78% recall) than confirming healthy individuals (50% recall). This means it over-flags healthy people as MCI — a clinically unacceptable false positive rate for a screening tool. Root causes: (1) very small training dataset (n=255), (2) non-Singapore, non-elderly training population, (3) only 8 acoustic features used.

Path to 80%+: Integrate full DementiaBank Pitt Corpus; collect Singapore-specific elderly data via NUHS clinical pilot; add facial AU features and TICS-m structured scores as additional feature dimensions; explore ensemble models (XGBoost, SVM, neural).

## 4E. Hardware Bill of Materials (Current MVP)

| Component | Role | Spec | Status |
| --- | --- | --- | --- |
| Raspberry Pi Zero 2W | Edge compute / main controller | 1GHz quad-core, 512MB RAM | Deployed |
| Raspberry Pi Camera Module | Facial / visual capture | 5MP, CSI FPC 20cm ribbon | Deployed |
| Waveshare USB to Audio | Audio I/O (mic + speaker) | 44.1kHz mono, left channel hardwired | Deployed |
| Speaker (PH2.0-2P) | Audio output to patient | Small form-factor | Deployed |
| Micro USB OTG Cable | Peripheral connectivity | Micro USB | Deployed |
| SanDisk Extreme Pro 64GB | Local session storage | MicroSD, UHS-I U3 | Deployed |
| Two-way mirror panel | Housing / form factor | Custom TBD | Planned |
| Directional mic array | Improved audio capture | Beamforming, TBD | Planned – next rev |
| Raspberry Pi 5 / Jetson | Upgraded edge compute | Real-time inference target | Planned – Phase 2 |

# 5. Current Bottlenecks & Known Gaps

The following table documents all known technical gaps, their current state, and what is needed to resolve them. Items marked Critical block clinical deployment or core product viability.

| Gap Area | Current State | Target / What We Need |
| --- | --- | --- |
| ML Model Accuracy | 65% overall; CTRL F1=0.56 (misses ~50% of healthy individuals); trained on n=255 only | ≥80–90% accuracy; expand to DementiaBank full corpus (procured); Singapore-specific validation data from NUHS pilot (yet to procure) |
| Clinical Validation | Model trained on public dataset (non-Singapore, non-elderly population) | IRB-approved pilot with NUHS Geriatric Medicine; prospective data from real elderly patients |
| Echo / Audio Quality | Mic 10cm from speaker; AI voice bleeds into patient recording; VAD threshold workaround only partial | Hardware fix: directional mic array with beamforming, extended speaker wire or acoustic separation; software AEC |
| Facial CV Module | Not yet developed — no model, no training data, no pipeline | Computer vision pipeline for facial AUs / micro-expressions; training dataset acquisition required |
| Real-time Edge Inference | Post-session batch only; Pi Zero 2W too slow for real-time ML | Hardware upgrade to Pi 5 or Jetson Nano; on-device inference <500ms target |
| Caregiver Dashboard | Results local-only (Mac server); no remote access, no alerting | Vercel deployment; multi-device access; caregiver notification system with threshold-based alerts |
| Stage 3 Scoring (Pi) | Image description quality score not implemented on Pi (only in browser version) | GPT-4o scoring pipeline ported to Pi; delayed word recall fully integrated |
| Longitudinal Tracking | No trend charts; no intra-individual baseline modelling | Personal baseline per patient; anomaly flagging; time-series visualisation on dashboard |
| Multi-language Support | English and Chinese transcription; no structured Malay/Tamil TICS-m | Validated TICS-m scripts in Mandarin, Malay, Tamil; tested with native speakers |
| Patient Identity | No patient ID field; single-patient per device only (unable to conduct voice / facial recognition on user to identify patient) | Patient ID/name field; multi-patient session management on a single device through patient identification via voice/facial recognition; session attribution |

### Priority Ranking for Tech Lead

- Echo / audio quality fix — blocks ML accuracy improvement (hardware rev 2)

- ML model accuracy ≥80% — core product viability threshold; requires DementiaBank + NUHS data

- Dashboard to Vercel — blocks multi-device caregiver access

- Patient ID system — required before clinical pilot

- Facial CV module — long lead time, high impact; start dataset acquisition now

- Edge inference in real-time — required for product performance; hardware upgrade

# 6. Planned Feature Rollout

| Horizon | Feature / Deliverable | Priority / Notes |
| --- | --- | --- |
| SHORT TERM 0–3 months | Deploy dashboard to Vercel (multi-device remote access) | Critical – enables caregiver access |
|  | ML model v2: integrate DementiaBank corpus; target ≥80% accuracy | Critical – product viability threshold |
|  | Hardware rev 2: directional mic array + extended speaker wire for echo fix | Critical – blocks audio quality & ML accuracy |
|  | Patient name/ID field + multi-patient session management + Patient recognition: voice + face ID at session start | High – required for clinical pilot |
|  | Stage 3 image description scoring ported to Pi version | High – pipeline completeness |
|  | Improved audio denoising (software AEC as interim) | High – ML accuracy dependency |
|  | Modular attachment system design (mirror, TV, appliance) | Medium – form factor validation |
| MID TERM 3–6 months | NUHS Geriatrics pilot: IRB-approved study with elderly patients | Critical – first real clinical data |
|  | Facial CV module: dataset acquisition + model development | Critical – long lead time, start early |
|  | Longitudinal trend charts + intra-individual baseline modelling | Critical – core product differentiator |
|  | Caregiver notification system (score drop alerts) | High – clinical utility |
|  | Audio history storage per session for clinical review | Medium |
| LONG TERM 6–12 months | Fully edge-based real-time inference (<500ms) on upgraded hardware | Critical – product performance target |
|  | Mirror form factor housing: Pi + speaker + mic behind two-way mirror | High – commercial form factor |
|  | Multi-language TICS-m (Mandarin, Dialects, Malay, Tamil) validated scripts | High – Singapore market |
|  | Integration with healthcare provider systems + regulatory prep (HSA SaMD) | High – commercialisation |

# 7. What We Need From the Tech Lead

## 7A. Core Technical Requirements

- Python proficiency — audio processing, ML pipelines (scikit-learn, openSMILE, PyTorch/TensorFlow for facial CV)

- Embedded systems experience — Raspberry Pi, headless Linux, hardware-software integration

- ML / AI engineering — model training, evaluation, dataset curation, feature engineering

- Web / full-stack — Node.js or Python backend, Vercel or equivalent cloud deployment, dashboard development

- Audio DSP — noise reduction, acoustic echo cancellation (AEC), directional microphone systems

- Computer vision — facial action unit detection, lightweight CNN on edge hardware (MediaPipe, OpenCV)

## 7B. Nice-to-Have

- Experience with clinical data systems or medical device software (SaMD)

- Familiarity with Singapore regulatory landscape (HSA, PDPA)

- Experience with longitudinal health data systems

- Hardware enclosure design / 3D printing / PCB experience

## 7C. Immediate First-30-Days Deliverables

- Deploy dashboard to Vercel with patient ID support

- Hardware rev 2: directional mic array, extended speaker, echo fix

- ML model v2: integrate DementiaBank; target ≥80% accuracy

- Port Stage 3 image description scoring to Pi version

- Design and spec modular appliance attachment system

# 8. Project Milestone Roadmap

| Phase | Timeline | Key Deliverables | Owner | Status |
| --- | --- | --- | --- | --- |
| Phase 0 Foundation | Now – Month 1 | IRB submission Hardware rev 2 spec Dashboard to Vercel | Full team | In Progress |
| Phase 1 Prototype Hardening | Month 1–3 | Directional mic Camera upgrade Echo fix Patient ID system | Tech Lead + BME | Planned |
| Phase 2 Clinical Pilot | Month 3–6 | NUHS IRB-approved pilot Dataset collection ML model v2 (>80%) Baseline modelling | Full team + NUHS | Planned |
| Phase 3 Community Validation | Month 6–9 | Lions Befrienders deployment Longitudinal tracking Facial CV module | Full team + LB | Planned |
| Phase 4 Product Hardening | Month 9–12 | Edge inference (<500ms) Multi-language TICS-m Caregiver alerting Regulatory prep | Full team | Planned |

# 9. IP & Commercial Positioning

## 9A. Intellectual Property

- Software IDF filed with NUS TTI — approved, available for licensing. Covers conversational AI pipeline, acoustic feature extraction, MCI classification, longitudinal tracking.

- Hardware IDF filed with NUS TTI — under review. Covers modular appliance-attachable sensing platform, edge AI inference, user-adaptive placement, mirror form factor.

- Key patent differentiators: (1) appliance-agnostic modular hardware, (2) edge-based multimodal inference, (3) intra-individual longitudinal baseline modelling — combination not present in identified prior art.

## 9B. Competitive Landscape (Summary)

| System | Modality | Passive? | Gap vs Reflexion |
| --- | --- | --- | --- |
| MMSE / MoCA (clinical) | Clinician-administered | No | Episodic, clinic-only, no home monitoring |
| Lumosity / CogniFit apps | Gamified tests | No | Active participation required; low elderly adherence |
| SHAPES Smart Mirror (EU) | Voice + display | Partial | Fixed location; cloud-dependent; active interaction required |
| Winterlight Labs | Speech only | Partial | Task-based; no hardware; no longitudinal home monitoring |
| Smartwatch / EEG wearables | Biometric | Partial | Body-worn; compliance-dependent; limited cognitive signals |
| Reflexion | Speech + facial + interaction | Yes | Only system combining passive multimodal sensing + edge AI + appliance-agnostic hardware + personal baseline |

Document prepared by Reflexion founding team  |  March 2026  |  CONFIDENTIAL